dictyBase – January 2007 Progress Report.

1. GO Staff.

GO Annotators: Petra Fey, Pascale Gaudet, Karen Pilcher

GO Developer: Sohel Merchant

Gene Ontology annotation is integral to the curation process at dictyBase.  Annotation of gene products to GO terms is done concurrently with curation of literature, phenotypes, and sequences.  All three curators work to annotate gene products of the Dictyostelium genome.

Dictyostelium discoideum is one of the nine species that are part of the Reference Genomes initiative.  dictyBase curators and are up-to-date with the selected orthologs and are adhering to the Reference Genome annotation guidelines discussed at the Annotation Camp in July.

All 'unknown' annotations have been migrated to the root terms -- biological process (GO:0008150), molecular function (GO:0003674), and cellular component (GO:0005575).  Similarly, we modified our software such that IEA annotations to the root terms are not allowed.

We have generated a set of GO slim mappings for our annotations.

Later this month we will begin importing GOA annotations into dictyBase and incorporating them into our monthly gene association file.  These annotations include InterPro2GO and SPKW2GO mappings and will cite GOA as the source.  We were previously running the InterPro2GO script at dictyBase but will end this practice to eliminate redundancy.

In the near future we plan to store GO annotations in the Chado database schema.  As part of this move we will be redesigning a new GO annotation tool.

Petra Fey is a member of the OBO-Edit working group and the GO User Advocacy group, contributing to the quarterly GO Newsletter.

Pascale Gaudet is a member of the AmiGO/web presence and Ontology development working groups and contributed to the proposal for changes to the GO Evidence Code Documentation.

Karen Pilcher contributed to the proposal for changes to the GO Evidence Code Documentation.

2. Annotation Progress: Current GO Stats.

a. Number of annotations to various GO aspects.

|  | Mar-06 | Jan-07 | Change |
| --- | --- | --- | --- |
| Total number of annotations: | 26229 | 27272 | 4.0% |
| Function Process Component | 10898 9378 5953 | 10885 9523 6864 | -0.1% 1.5% 15.3% |
| Total number of non-IEA annotations: | 10911 | 13995 | 28.3% |
| Function Process Component | 3888 3946 3077 | 4929 4940 4126 | 26.8% 25.2% 34.1% |
| Total number of distinct non-IEA annotations: | 1521 | 1715 | 12.8% |
| Total number of annotations: | 26229 | 27272 | 4.0% |
| IMP IGI IPI ISS IDA IEP TAS NAS NR IEA ND IC RCA | 682 58 110 6190 797 38 514 51 0 15318 2314 157 0 | 835 78 177 7801 1190 45 504 16 0 13277* 3153 196 0 | 22.4% 34.5% 60.9% 26.0% 49.3% 18.4% -1.9% -68.6% N/A -13.3% 36.3% 24.8% N/A |

* The number of IEAs for this period is an estimate, as the IEA script was problematic this week.

b. Number of genes annotated to various GO aspects.

|  | Mar-06 | Jan-07 | Change |
| --- | --- | --- | --- |
| Total number of genes: | 13620 | 14103 | 3.5% |
| Total number of curated gene models: | 3181 | 4046 | 27.2% |
| Total number of genes with annotations: | 6299 | 6142 | -2.5% |
| Function Process Component | 5716 5194 4082 | 5626 5089 4233 | -1.6% -2.0% 3.7% |
| Total number of genes with non-IEA annotations: | 2669 | 3514 | 31.7% |
| Function Process Component | 2547 2548 2447 | 3332 3304 3276 | 30.8% 29.7% 33.9% |

3. Methods of Annotation.

a. Literature curation.

In addition to gene product and phenotype annotation, dictyBase curators extract GO annotations from Dictyostelium publications.  To date, we are current with the literature since January of 2004 and are working our way backwards chronologically while staying up-to-date with new publications.

b. Curation of previously unidentified genes and gene products.

In addition to genes that have been characterized in the literature, dictyBase curators are annotating gene products that have EST coverage and/or contain conserved functional domains.  Gene products of this type are annotated with the ISS and ND evidence codes as there is no published data available.

c. Automated methods.

i. IEAs via the BLAST method.  All Dictyostelium protein sequences are analyzed by BLAST against GO gene association sequence files (http://www.geneontology.org/index.shtml#downloads), identifying proteins from the GO database that align with Dictyostelium proteins with an E value ≤ e-50.  GO annotations that have been manually assigned to these proteins from other species are attached to the corresponding gene product in dictyBase.  The proteins from which the annotations are derived are displayed in the 'Evidence' column on the Gene Ontology evidence and references page.

ii. IEAs via InterPro2GO.  Protein sequences in dictyBase are scanned for conserved functional domains that exist in InterPro.  Domains are mapped to GO annotations using the InterPro2GO mapping file generated by Nicola Mulder at EBI.  These GO annotations are then assigned to the respective gene products.  In the near future we will use the InterPro2GO analysis generated by GOA.

d. Quality control measures.

At dictyBase we work closely to ensure that annotations are consistent between curators and conform to the guidelines set in the annotation documentation.  We also have a set of internal guidelines recorded in the dictyBase Standard Operating Procedures (http://wiki.dictybase.org/dictywiki/index.php/Standard_Operating_Procedures) to which curators adhere.  The three curators have monthly meetings to discuss consistency issues.  In these meetings, we examine a variety of publications with the intent of covering all possible issues in annotation.

4. Ontology Development.

Annotators have requested several additions and changes to the ontologies necessary to annotate Dictyostelium development.  These requests focus on, but are not limited to, process terms to describe developmental events such as cell type differentiation and formation of developmental structures.  Non-developmental terms have also been requested, including terms related to metabolism, cytoskeleton, DNA modification, and glycosylation.  Additionally, we frequently deal with InterPro2GO mappings and request deletions or additions of terms to InterPro records Since March 2006, we have submitted 15 items to Curator requests and 34 items to the Annotation issues at SourceForge.net.

5. Publications, tutorials, and presentations.

Chisholm, R. L., Fey, P., Gaudet, P., Pilcher, K. E., Merchant, S. N. (2006).  Phenotype Annotation Tool and Ontologies at dictyBase.  Phenotype Ontology Workshop, Stanford, CA.

Chisholm, R. L., Just, E. M., Merchant, S. N., Pilcher, K. E., Gaudet, P., Fey, P., Kibbe, W. A. (2006).  dictyBase Update.  International Dictyostelium Conference 2006, Santa Fe, NM.

Fey, P., Gaudet, P., Pilcher, K. E., Franke, J., Chisholm, R.L. (2006).

dictyBase and the Dicty Stock Center.  In Dictyostelium discoideum Protocols.  L. Eichinger and F. Rivero-Crespo, editors.  Humana Press. 346: 51-74.

Fey, P., Pilcher, K. E., Gaudet, P., Merchant, S. N., Chisholm, R.L. (2006).  New Annotation Features in dictyBase [poster].  International Dictyostelium Conference, Santa Fe, NM.

Just, E. M.  Kibbe, W. A, Chisholm, R. L. (2006).  dictyMart: A Powerful Query Interface for dictyBase Based on BioMart.  Joint Biostatistics and Bioinformatics Cancer Center Seminar Series, Chicago, IL.

Just, E. M., Merchant, S. N., Kibbe, W. A., Chisholm, R. L. (2006).  dictyMart and dictyCyc: New Ways to Explore Data in dictyBase [poster].  International Dictyostelium Conference 2006, Santa Fe, NM.

Merchant, S. M., Just, E. M., Kibbe, W. A., Chisholm, R. L. (2006).  dictyBase: A Perl-Based Life Science Application.  Yet Another Perl Conference, Chicago, IL.

6. Other highlights.

i. Funding.  dictyBase received another four years of funding from the National Institutes of Health.

ii. Improved performance.  We made changes to our server architecture leading to site-wide performance improvement.

iii. New and improved search.  In addition to faster searching and better search output, the search box now searches strains, plasmids, and dictyBase web pages by default.  Users can also search exclusively for gene names to narrow their searches.

iv. DictyWiki.  We have implemented MediaWiki software to provide an open forum for community annotation.  Every gene in the Dictyostelium genome has its own page where users can freely comment and provide unpublished results.  The DictyWiki pages also serve as an internal resource, allowing the dictyBase curators and developers to post operating procedures and to-do lists (http://wiki.dictybase.org).

v. Phenotypes and Strains.  Phenotypes are now displayed by strain rather than by gene, while each strain is still linked to its modified gene(s).  We also made a significant change to our phenotype annotation tool, moving to a web-based version of the Phenote tool.

vi. Phenotype ontology.  The dictyBase curators have continued to develop the Dictyostelium Phenotype Ontology with the goal of using PATO.  Petra Fey and Rex Chisholm attended the PATO meeting in December, and we are in the planning stages of moving towards the EQ model.

vii. Non-coding RNAs.  Using the Chado database schema, we are now displaying non-coding RNAs in dictyBase.  Sequence types such as tRNAs (as predicted by tRNAscan-SE) and rRNAs (Sucgang et al. 2003) are not translated and appear as a separate track in the Genome Browser.  Other ncRNAs were provided to us by the Soderbom group (Swedish University of Agricultural Sciences), including the snoRNAs, signal recognition particle RNAs, class I and II RNAs (novel class of cytoplasmic RNA), snRNAs, RNase P RNA, and RNase MRP RNA.

viii. Pseudogenes.  Also using the Chado schema, we are representing curated pseudogenes in dictyBase.  Pseudogenes are not translated and appear as a gray box in the Genome Browser, without introns.

ix. dictyCyc.  Using Pathway Tools from SRI, we predicted biochemical pathways for Dictyostelium.  The software predicted 606 enzymes in 213 pathways with 984 enzymatic reactions.  This data is integrated with our Gene Pages, where users can link to pathways in which a gene product is predicted to function.

x. N-terminal myristoylation analysis.  A list of all Dictyostelium proteins predicted to have an N-terminal myristoylation site was generated using NMT - The MYR Predictor (Research Institute of Molecular Pathology, Vienna).