## Slide 1: Noctua Development 2015
Noctua: Express yourself. Clearly.
Notes: Asetofrecommendationstoaididentification,development,maintenance,andadoptionof language standards for environmental health data to enable data access, usability, and integration across diverse environmental and biomedical research programs.

## Slide 2: Highlights (post-College Station)
Improved landing page
Viewing and search of models in AmiGO labs
CalTech meeting (BBOP+WormBase devs)
  Defined protocol for Capella integration
Current Status:
  Noctua UI: alpha
  LEGO store: reaching beta
Notes: No one can define these terms adequately – they indicate tribes as much as distinct methodologies.
“The goal of this meeting is to establish a collaborative and cross-disciplinary group to inform the development of environmental health science language standards and applications that will aid data sharing, integration and analysis, and ultimately advance discovery in environmental health research. “

## Slide 3: Progress May-Oct 2014
Landing Page
  Exports (gpad,gaf,owl)
  Imports (owl)
  Simplified model creation
Authorization and authentication
  Login
  Auto-tracking of edits
  Federation
Reasoning
  Inferred types
  Logical validation
AmiGO Integration
Model Metadata
  Direct Editing
  Model labels
Behind the scenes
  Editor refactor
  Barista
  Refactoring of libraries and protocol
Backend
  Jenkins Integration
  Refactoring
  Protein fixes
  AWS Storage of models

## Slide 4: New Landing Page

## Slide 5: New Landing Page

## Slide 6: Export to GAF and GPAD

## Slide 7: Export to GAF and GPAD
* http://build.berkeleybop.org/job/export-lego-to-legacy/

## Slide 8: Export to GAF and GPAD
* http://build.berkeleybop.org/job/export-lego-to-legacy/

## Slide 13: Plan for 2015
Goal
  By end of 2015, any curator should be able to use Noctua for annotating any combination of GO and Phenotype
Anticipated Hurdles
  Still in development
  Noctua currently caters to the advanced user
    Lacking ease-of-use features
Proposed Approach
  Noctua alpha-tester-team will use Noctua for real curation throughout 2015
  Results will be persisted in LEGO database
  Lossy translation to GAF/GPAD for incorporating into other databases
Notes: No one can define these terms adequately – they indicate tribes as much as distinct methodologies.
“The goal of this meeting is to establish a collaborative and cross-disciplinary group to inform the development of environmental health science language standards and applications that will aid data sharing, integration and analysis, and ultimately advance discovery in environmental health research. “

## Slide 14: Proposed approach
Top-down
  Integrated into ontology development workflow
Bottom-up
  Integrated into curation workflow
  Triage
    Does the paper describe interacting gene products?
      If so then curate in Noctua
‘paired programming’ approach

## Slide 15
Proposed approach

## Slide 16: 2015 Timeline
Q1
  Evidence model fully supported
  Alpha team start work in earnest
  Capella integration
Q2
  Spreadsheet editor view
  Phenotypes
  Reactome import
Q3
  Feature freeze: User feedback, testing, bug squashing
Q4
  Beta release
2016 Q1 full release
https://github.com/kltm/go-mme/milestones
Notes: GO:0048665 neuron fate specification FoldBasedPredictor GO:0001708 cell fate specification has_participant EMAP:1282 results_in_specification_of CL:0000101 sensory neuron IMP